LUXURY LIFESTYLE VAULT

Platform Test Plan

Comprehensive End-to-End Testing for Phase A + Phase B

Prepared: May 25, 2026 | Target: Complete before founding member recruitment

Test Environment: localhost + Supabase local + Stripe sandbox (Lion Gate Technology)

This test plan walks through every user journey in the LLV platform. It is organized as sequential scenarios that build on each other — complete them in order, as later scenarios depend on data created in earlier ones. Each scenario includes exact steps, expected results, and pass/fail checkboxes. When a test fails, note the issue in the Bug Log at the end of this document and continue with the next scenario.

Test Account Reference

| Role | Email | Password | Persona |
| --- | --- | --- | --- |
| Admin | (your admin account) | (your password) | Platform founder |
| Client 1 | client1@test.llv.com | TestLLV2026! | Margaret Hartwell |
| Client 2 | client2@test.llv.com | TestLLV2026! | Catherine Beaumont |
| Client 3 | client3@test.llv.com | TestLLV2026! | James Thornton |
| Provider | (create during testing or use provider portal) | (set during test) | RAVE FabriCARE |

# Section 1: Setup & Seed Data

Verify the development environment is running correctly and seed data populates all tables. This establishes the baseline for all subsequent testing.

T1.1: Development Environment Verification

Confirm the app starts cleanly and all pages load without errors.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Run npm run dev | Dev server starts without errors. No TypeScript or compilation warnings. | ☐ | ☐ |
| 2 | Open http://localhost:3000 in browser | Landing or login page loads. No console errors. | ☐ | ☐ |
| 3 | Open browser developer tools, check console | No red errors. Warnings are acceptable if minor. | ☐ | ☐ |
| 4 | Run npm run verify | Lint and TypeScript check both pass with zero errors. | ☐ | ☐ |

T1.2: Seed Data — Full Population

Populate all tables with demo data using the Admin Seed Data Manager.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Log in as Admin | Admin dashboard loads. Seed Data link visible in sidebar navigation. | ☐ | ☐ |
| 2 | Navigate to /admin/seed-data | Seed Data Manager page loads. Shows all available seed scripts with descriptions. | ☐ | ☐ |
| 3 | Check current seed status | Status shows no seed data currently loaded (or shows counts if previously seeded). | ☐ | ☐ |
| 4 | Click ‘Clear All Demo Data’ if any exists | Confirmation dialog appears. After confirm, all seed data removed. Status shows zero. | ☐ | ☐ |
| 5 | Click ‘Seed All’ | All scripts execute in order. Success messages for each. No errors in the execution log. | ☐ | ☐ |
| 6 | Verify counts: check Seed Data status display | Shows: 5 clients, 99 items, 99 photos, 5 providers, 11 conditions, 7 concierge messages (431 total records across 17 tables). | ☐ | ☐ |
| 7 | Navigate to /admin — check dashboard | Dashboard shows populated data: client counts, item status breakdown, recent activity. | ☐ | ☐ |
| 8 | Navigate to /admin/clients | Client roster shows 5 seeded clients (Hartwell, Beaumont, Thornton, Simmons, Whitmore). | ☐ | ☐ |
| 9 | Navigate to /admin/inventory | Inventory shows 36 items across different statuses and locations. | ☐ | ☐ |
| 10 | Navigate to /admin/providers | Provider list shows 5 providers (3 AZ, 2 WI). | ☐ | ☐ |

T1.3: Seed Data — Idempotency Check

Verify that running seeds twice does not create duplicate data.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | With seed data already loaded, click ‘Seed All’ again | Scripts run without errors. No duplicate records created. Counts remain the same. | ☐ | ☐ |
| 2 | Check client roster count | Still 5 clients, not 10. | ☐ | ☐ |
| 3 | Check inventory count | Still 36 items, not 72. | ☐ | ☐ |

T1.4: Seed Data — Clean Removal

Verify that clearing seed data removes everything cleanly without affecting non-seed records.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Click ‘Clear All Demo Data’ | Confirmation dialog appears. | ☐ | ☐ |
| 2 | Confirm the clear operation | All seed data removed. Execution log shows successful deletion from all tables. | ☐ | ☐ |
| 3 | Check admin dashboard | Dashboard shows zero clients, zero items (unless you have real data). | ☐ | ☐ |
| 4 | Click ‘Seed All’ to re-populate for remaining tests | All seed data recreated successfully. | ☐ | ☐ |

# Section 2: Admin Configuration

Verify the admin can configure all business settings — tiers, pricing, corridors, providers — from the admin panel without touching code or the database.

T2.1: Service Tier Configuration

Verify CRUD operations for service tiers and that pricing is fully admin-configurable.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to /admin/settings/tiers | Tier list page loads showing existing tiers (seeded or default). | ☐ | ☐ |
| 2 | Click to edit Tier 1 (Seasonal Rotation) | Edit form loads with all pricing fields: monthly price, billing cycle, included services. | ☐ | ☐ |
| 3 | Change monthly price from $249 to $299 | Form accepts the change. Save succeeds. | ☐ | ☐ |
| 4 | Verify pricing change log shows the update | Change log at bottom of page shows old price, new price, timestamp, admin user. | ☐ | ☐ |
| 5 | Check the ‘Sync to Stripe’ functionality | Stripe price object updated (verify in Stripe sandbox dashboard). | ☐ | ☐ |
| 6 | Edit founding member discount to 25% | Discount field updates and saves. Founding member pricing recalculated. | ☐ | ☐ |
| 7 | Edit Tier 3 per-request pricing: base $85, per-item $20 | Both fields save. These values will appear in the client request flow. | ☐ | ☐ |
| 8 | Edit rush delivery premium to 60% | Field saves. Rush premium is now 60% instead of 50%. | ☐ | ☐ |
| 9 | Revert all changes to original values | All pricing back to defaults. Change log shows revert entries. | ☐ | ☐ |

T2.2: Corridor Management

Verify admin can create and manage bi-directional corridors with provider assignments.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to /admin/settings/corridors | Corridor list loads. May show WI-AZ corridor if seeded. | ☐ | ☐ |
| 2 | Create a new corridor: Wisconsin to Arizona | Create modal/form appears. Enter origin (Wisconsin), destination (Arizona). Save succeeds. | ☐ | ☐ |
| 3 | Open the corridor detail page | Shows corridor details with provider assignment table. | ☐ | ☐ |
| 4 | Assign RAVE FabriCARE to the AZ end of the corridor | Provider appears in the assignment table for AZ. | ☐ | ☐ |
| 5 | Assign Milwaukee Garment Care to the WI end | Provider appears in the assignment table for WI. | ☐ | ☐ |
| 6 | Create a test corridor: Wisconsin to Florida | New corridor created. Appears in the list. | ☐ | ☐ |
| 7 | Delete or deactivate the test corridor | Corridor removed or marked inactive. Only WI-AZ remains active. | ☐ | ☐ |

T2.3: Provider Management

Verify admin can manage providers — edit details, activate/deactivate, view capabilities.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to /admin/providers | Provider list shows all 5 seeded providers. | ☐ | ☐ |
| 2 | Click on RAVE FabriCARE | Provider detail page loads with services, turnaround time, capacity. | ☐ | ☐ |
| 3 | Edit the provider’s turnaround time | Change saves successfully. | ☐ | ☐ |
| 4 | Deactivate a WI placeholder provider | Provider status changes to inactive. Still visible in admin but not available for dispatch. | ☐ | ☐ |
| 5 | Reactivate the provider | Provider status returns to active. | ☐ | ☐ |
| 6 | Create a new test provider | Form accepts all fields. New provider appears in the list. | ☐ | ☐ |
| 7 | Delete or deactivate the test provider | Provider removed or deactivated. | ☐ | ☐ |

# Section 3: Client Journey — Onboarding & Subscription

Test the complete client onboarding experience from first login through active subscription. Use a fresh account or a seeded client that hasn’t completed onboarding.

T3.1: New Client Registration & Onboarding Flow

Walk through the full 6-step onboarding flow including Stripe payment setup.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Log out of admin. Sign up as a new test client or log in as an un-onboarded seeded client. | Login/signup succeeds. Redirect to onboarding flow (not dashboard). | ☐ | ☐ |
| 2 | Step 1 — Profile: Enter name, phone, preferred contact method | Form validates. Next button advances to Step 2. | ☐ | ☐ |
| 3 | Step 2 — Primary Home: Enter Wisconsin address | Address form validates. Saves to addresses table. | ☐ | ☐ |
| 4 | Step 3 — Seasonal Home: Enter Arizona address | Second address saves. Both addresses now in system. | ☐ | ☐ |
| 5 | Step 4 — Tier Selection: Review tier comparison page | All three tiers displayed with pricing. Founding member discount shown if applicable. | ☐ | ☐ |
| 6 | Select Tier 2 (Total Wardrobe Management) | Tier highlighted. Monthly price shown ($449 or discounted amount). | ☐ | ☐ |
| 7 | Step 5 — Payment: Stripe Elements form loads | Card entry form renders. Stripe branding visible. | ☐ | ☐ |
| 8 | Enter test card: 4242 4242 4242 4242, any future expiry, any CVC | Card accepted. SetupIntent succeeds. | ☐ | ☐ |
| 9 | Step 6 — Review & Activate: Review all selections | Shows profile, addresses, tier, payment method. ‘Activate’ button. | ☐ | ☐ |
| 10 | Click ‘Activate’ | Subscription created in Stripe. Redirected to client dashboard. Onboarding complete. | ☐ | ☐ |
| 11 | Verify in Stripe sandbox dashboard | New customer created. Active subscription for Tier 2 visible. | ☐ | ☐ |

Note: If using a seeded client that already completed onboarding, you may need to reset their onboarding_complete flag in the database or use a fresh signup.

T3.2: Onboarding Gate Enforcement

Verify that unonboarded clients cannot access the main application.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Create a new account but do NOT complete onboarding | Account created successfully. | ☐ | ☐ |
| 2 | Try to navigate directly to /client/dashboard | Redirected back to onboarding flow. Dashboard is inaccessible. | ☐ | ☐ |
| 3 | Try to navigate directly to /client/wardrobe | Redirected back to onboarding flow. | ☐ | ☐ |
| 4 | Try to navigate directly to /client/orders | Redirected back to onboarding flow. | ☐ | ☐ |
| 5 | Complete onboarding, then access /client/dashboard | Dashboard loads normally. All client routes now accessible. | ☐ | ☐ |

# Section 4: Client Journey — Digital Wardrobe

Test the wardrobe browsing experience — the core of LLV’s Tier 3 differentiator. Log in as a seeded client with items (client1@test.llv.com).

T4.1: Wardrobe Browse & Filter

Verify the wardrobe catalog works as a browsable shopping interface for the client’s own closet.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Log in as client1@test.llv.com (Margaret Hartwell) | Dashboard loads showing wardrobe summary, items by location. | ☐ | ☐ |
| 2 | Navigate to wardrobe (Browse Wardrobe or nav link) | Wardrobe catalog page loads with grid of items. Photos visible. | ☐ | ☐ |
| 3 | Toggle between grid and list views | Both views render correctly. List view shows more detail per item. | ☐ | ☐ |
| 4 | Filter by category (e.g., ‘Evening Wear’) | Only evening wear items shown. Count updates. | ☐ | ☐ |
| 5 | Filter by season (e.g., ‘Winter’) | Only winter items shown. | ☐ | ☐ |
| 6 | Filter by current location (e.g., ‘In Storage — Wisconsin’) | Only items at that location shown. | ☐ | ☐ |
| 7 | Combine two filters (category + location) | Results show intersection of both filters. | ☐ | ☐ |
| 8 | Clear all filters | Full catalog returns. | ☐ | ☐ |
| 9 | Test pagination — navigate to page 2 if enough items | Second page loads with different items. No duplicates. | ☐ | ☐ |

T4.2: AI-Powered Wardrobe Search

Test the natural language search powered by Claude Haiku 4.5.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Type ‘black tie outfit for a December gala’ in the search bar | Search executes after debounce. Results show relevant formal items (tuxedos, evening gowns, dress shoes). | ☐ | ☐ |
| 2 | Review AI reasoning on results | Each result shows why it matched (AI explanation visible). | ☐ | ☐ |
| 3 | Search for ‘golf clothes for Arizona’ | Returns casual/sport items appropriate for golf and warm weather. | ☐ | ☐ |
| 4 | Search for something with no matches: ‘scuba gear’ | Graceful empty state. No errors. Helpful message. | ☐ | ☐ |
| 5 | Search for a specific brand in the seed data | Returns items from that brand. | ☐ | ☐ |
| 6 | Clear search and return to browse mode | Full catalog returns with filters available. | ☐ | ☐ |

Note: AI search requires a valid Anthropic API key in .env.local. If the key is missing, search should show a graceful fallback (toast or message), not crash.

T4.3: Item Detail View

Verify the full item detail page with photo gallery, AI insights, and request CTA.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Click on any item in the wardrobe catalog | Item detail page loads with full photo carousel. | ☐ | ☐ |
| 2 | Navigate photos using thumbnails and arrows | Photos change. Lightbox opens on click. Keyboard navigation works. | ☐ | ☐ |
| 3 | Review AI insights section | Collapsible section shows AI-generated categorization data. | ☐ | ☐ |
| 4 | Check item location display | Shows current location in a natural sentence (e.g., ‘Currently in storage in Wisconsin’). | ☐ | ☐ |
| 5 | Check condition history | Shows condition assessments from intake, cleaning, etc. | ☐ | ☐ |
| 6 | Click ‘Request this item’ CTA | Navigates to on-demand request flow with this item pre-selected. | ☐ | ☐ |
| 7 | Test with an item that is not requestable (e.g., already in transit) | Request button is disabled with explanation of why. | ☐ | ☐ |

T4.4: Outfit Builder

Verify clients can create, manage, and request outfits.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to /client/outfits | Outfit list page loads. May be empty or show existing outfits. | ☐ | ☐ |
| 2 | Click to create a new outfit | Outfit builder loads with item picker. Search and filters available. | ☐ | ☐ |
| 3 | Select 3-4 items for an outfit (e.g., suit + shirt + tie + shoes) | Items highlighted as selected. Running count visible. | ☐ | ☐ |
| 4 | Name the outfit (e.g., ‘Scottsdale Black Tie’) | Name field accepts input. | ☐ | ☐ |
| 5 | Save the outfit | Outfit created. Redirected to outfit detail page with all items shown. | ☐ | ☐ |
| 6 | Navigate back to outfit list | New outfit appears in grid with cover photo. | ☐ | ☐ |
| 7 | Edit the outfit — remove one item, add another | Edit page loads with items pre-selected. Changes save correctly. | ☐ | ☐ |
| 8 | Click ‘Request this outfit’ | Navigates to rotation/request wizard with all outfit items pre-selected. | ☐ | ☐ |
| 9 | Delete the outfit | Outfit removed. Items themselves are unaffected. | ☐ | ☐ |

# Section 5: Client Journey — Orders & Requests

Test both order types: seasonal rotations (Tier 1/2) and on-demand item requests (Tier 3). This is the operational core of the platform.

T5.1: Seasonal Rotation Request (Tier 1/2)

Client initiates a seasonal wardrobe rotation to their destination residence.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | As client1, navigate to seasonal rotation (dashboard CTA or /client/rotations/new) | 4-step rotation wizard loads. | ☐ | ☐ |
| 2 | Step 1 — Select items: Choose 5-8 items or ‘all seasonal items’ | Items selectable via checkboxes. Count shown. | ☐ | ☐ |
| 3 | Step 2 — Destination: Select Arizona address | Saved addresses appear as options. Arizona address selectable. | ☐ | ☐ |
| 4 | Step 3 — Date & Notes: Set delivery date 2 weeks out, add note | Date picker works. Notes field accepts text. | ☐ | ☐ |
| 5 | Step 4 — Review: Check all selections | Review page shows all items, destination, date, notes. | ☐ | ☐ |
| 6 | Submit the rotation request | Order created with status ‘requested’. Success message shown. Redirected to order detail. | ☐ | ☐ |
| 7 | Check /client/orders | New rotation order appears in the order list. | ☐ | ☐ |
| 8 | Check order detail page | Status timeline shows ‘Requested’. All order details visible. | ☐ | ☐ |

T5.2: On-Demand Item Request (Tier 3)

Client requests specific items shipped for an upcoming event — the key LLV differentiator.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | From wardrobe catalog, select an item and click ‘Request this item’ | Navigates to on-demand request form with item pre-selected. | ☐ | ☐ |
| 2 | Or navigate directly to /client/orders/new | 3-step on-demand request form loads. | ☐ | ☐ |
| 3 | Select 2-3 items for the request | Items added. Live cost preview updates. | ☐ | ☐ |
| 4 | Check the cost preview | Shows base fee ($75) + per-item surcharge ($15/item) = total. Founding member discount applied if applicable. | ☐ | ☐ |
| 5 | Toggle rush delivery on | Rush premium (50%) added to total. Cost preview updates in real time. | ☐ | ☐ |
| 6 | Toggle rush delivery off | Total returns to standard pricing. | ☐ | ☐ |
| 7 | Select delivery address | Saved addresses available. Selection works. | ☐ | ☐ |
| 8 | Set delivery date and add special instructions | Both fields accept input. | ☐ | ☐ |
| 9 | Submit the request | Order created with status ‘requested’. Client sees estimated cost confirmation. | ☐ | ☐ |
| 10 | Verify order appears in /client/orders | New on-demand order shows in list with correct type and status. | ☐ | ☐ |

T5.3: Client Order Tracking & Actions

Verify clients can track order progress and take actions (cancel, initiate return).

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Open an active order from /client/orders | Order detail page loads with status timeline. | ☐ | ☐ |
| 2 | Check the OrderStatusTimeline component | Timeline shows current status highlighted. Previous statuses marked complete. | ☐ | ☐ |
| 3 | Cancel a ‘requested’ order | Cancel button visible. Confirmation dialog. Order status changes to cancelled. | ☐ | ☐ |
| 4 | Try to cancel a ‘shipped’ order | Cancel button not available (or disabled with explanation) — too late to cancel. | ☐ | ☐ |
| 5 | On a ‘delivered’ order, initiate a return | Return button visible. Return flow starts. Return order created. | ☐ | ☐ |

# Section 6: Admin Operations — Order Management

Test the admin’s ability to manage the full order lifecycle — from receiving a request to confirming delivery. This is the founder’s daily operational workflow.

T6.1: Admin Order Dashboard

Verify the admin has complete visibility into all orders across all clients.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Log in as Admin. Navigate to /admin/orders. | Order management dashboard loads with all orders. | ☐ | ☐ |
| 2 | Check filter tabs (by status) | Tabs filter correctly. Counts match. | ☐ | ☐ |
| 3 | Filter by a specific client | Only that client’s orders shown. | ☐ | ☐ |
| 4 | Check pending-action highlights | Orders needing admin action (e.g., ‘requested’ status) are visually highlighted. | ☐ | ☐ |

T6.2: Admin Order Lifecycle — Full Walkthrough

Walk an order through every status from ‘requested’ to ‘delivered’. This is the critical operational test.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Find a ‘requested’ order (created in Section 5). Open detail page. | Order detail loads with full information. Status: requested. | ☐ | ☐ |
| 2 | Confirm the order (transition: requested → confirmed) | Status updates to ‘confirmed’. Status history logged. | ☐ | ☐ |
| 3 | Dispatch to provider: Click ‘Dispatch to provider’ | Dispatch modal opens. Select a provider, set pickup window, delivery deadline, instructions. | ☐ | ☐ |
| 4 | Complete the dispatch | Status transitions to ‘dispatched_to_provider’. Provider assignment recorded. | ☐ | ☐ |
| 5 | Verify provider notification was created | In-app notification sent to provider (check provider portal or notifications table). | ☐ | ☐ |
| 6 | Simulate provider completing preparation (or do it from provider portal in Section 7) | Status transitions to ‘in_preparation’ or provider completes stages. | ☐ | ☐ |
| 7 | Add shipping information | Shipping panel appears. Enter carrier (UPS), tracking number. Status → ‘shipped’. | ☐ | ☐ |
| 8 | Click ‘Track package’ link | External tracking URL opens correctly (UPS tracking page). | ☐ | ☐ |
| 9 | Mark as delivered | Status transitions to ‘delivered’. Client should receive notification. | ☐ | ☐ |
| 10 | Check order status history | Full history of all transitions visible with timestamps and actor. | ☐ | ☐ |

T6.3: Admin Client Management

Verify admin can view and manage client details, subscriptions, and wardrobe.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to /admin/clients | Client roster loads with all clients. Search and filter work. | ☐ | ☐ |
| 2 | Click on Margaret Hartwell | Client detail page shows addresses, items, subscription, internal notes. | ☐ | ☐ |
| 3 | Check subscription card | Shows current tier, status, renewal date, MRR. Action buttons for tier change/cancel. | ☐ | ☐ |
| 4 | Add an internal note to the client | Note saves and appears in the notes section. | ☐ | ☐ |
| 5 | View the client’s full item list | All items belonging to this client shown with statuses. | ☐ | ☐ |

T6.4: Admin Concierge Queue

Verify admin can manage concierge messages from clients and providers.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to /admin/concierge | Concierge queue loads with all messages. Status filters work. | ☐ | ☐ |
| 2 | Filter by source: Client vs Provider | Source filter correctly separates client and provider messages. | ☐ | ☐ |
| 3 | Open a client message | Full message thread visible. Can add internal notes. | ☐ | ☐ |
| 4 | Transition message status: Open → In Progress → Resolved | Each transition works. Status updates visually. | ☐ | ☐ |
| 5 | Check ‘View order’ link on an order-linked provider message | Links to the correct order detail page. | ☐ | ☐ |

# Section 7: Provider Journey

Test the provider experience — receiving orders, processing them through service stages, flagging issues, and communicating with admin.

T7.1: Provider Order Queue

Verify providers can see and manage their assigned orders.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Log in as a provider account (or access the provider portal) | Provider portal loads with personalized welcome and profile summary. | ☐ | ☐ |
| 2 | Navigate to provider orders | Order queue shows orders assigned to this provider. | ☐ | ☐ |
| 3 | Open an assigned order | Full order detail with item photos, preparation instructions, pickup/delivery dates. | ☐ | ☐ |
| 4 | Accept the order | Order status updates. Acceptance recorded. | ☐ | ☐ |
| 5 | Try to decline an order (with required reason) | Decline dialog requires a reason. Decline recorded. Admin notified. | ☐ | ☐ |

T7.2: Provider Service Stage Updates

Walk items through the 4-stage provider workflow: received → cleaning → pressing → ready_for_pickup.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | On an accepted order, view the item stages | Each item shows current stage with ‘Mark next stage’ button. | ☐ | ☐ |
| 2 | Mark first item as ‘received’ | Stage updates. Visual indicator changes. | ☐ | ☐ |
| 3 | Mark item as ‘cleaning’ | Stage progresses. Client should receive notification. | ☐ | ☐ |
| 4 | Mark item as ‘pressing’ | Stage progresses. | ☐ | ☐ |
| 5 | Mark item as ‘ready_for_pickup’ | Item complete. Ready for shipment. | ☐ | ☐ |
| 6 | Complete all items in the order | All items at ‘ready_for_pickup’. Order ready for admin to arrange shipping. | ☐ | ☐ |

T7.3: Provider Damage Flagging

Test the damage reporting workflow.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | On an item in the provider stage view, flag damage | Damage flag option available. Can describe the damage. | ☐ | ☐ |
| 2 | Submit damage report | Item flagged as damaged. Admin notified. Concierge message auto-created with order context. | ☐ | ☐ |
| 3 | Check admin concierge queue | Damage report message appears with provider source and order link. | ☐ | ☐ |

T7.4: Provider Messaging

Test provider-to-admin communication about orders.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | On a provider order detail page, find the messaging section | Message compose form visible. | ☐ | ☐ |
| 2 | Send a message about the order (e.g., ‘Stain on jacket — needs special treatment’) | Message sent. Appears in thread. | ☐ | ☐ |
| 3 | Check admin concierge queue | Provider message appears with order context and ‘View order’ link. | ☐ | ☐ |

# Section 8: Payments & Billing

Test all payment flows using the Stripe sandbox. Verify subscriptions, per-request billing, invoices, and refunds.

T8.1: Subscription Billing

Verify subscription creation, tier changes, and cancellation all sync with Stripe correctly.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | After completing onboarding (T3.1), check Stripe sandbox dashboard | Customer exists. Active subscription matches selected tier and price. | ☐ | ☐ |
| 2 | As Admin, change client’s tier from Tier 2 to Tier 1 | Subscription updated in Stripe with proration. Admin UI confirms change. | ☐ | ☐ |
| 3 | Verify in Stripe: proration invoice created | Prorated credit/charge visible in Stripe subscription details. | ☐ | ☐ |
| 4 | As Admin, cancel subscription (at period end) | Subscription marked for cancellation. Client still has access until period ends. | ☐ | ☐ |
| 5 | As Admin, cancel subscription (immediately) | Subscription canceled immediately. Status updates in admin panel. | ☐ | ☐ |

T8.2: Per-Request Billing (Tier 3)

Verify on-demand requests are billed correctly through Stripe.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Create and fulfill an on-demand order (complete delivery) | Order reaches ‘delivered’ status. | ☐ | ☐ |
| 2 | Check that billing Inngest function fired | billOnDemandOrder function executed (check Inngest dashboard or logs). | ☐ | ☐ |
| 3 | Verify Stripe invoice created | Invoice with correct line items: base fee + per-item charges. Auto-charged. | ☐ | ☐ |
| 4 | Check client billing history | Payment receipt appears in client’s billing/payment section. | ☐ | ☐ |

T8.3: Refunds

Verify admin can process refunds for on-demand orders.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | As Admin, open a delivered on-demand order that has been paid | Refund button visible in the order status panel. | ☐ | ☐ |
| 2 | Click Refund and confirm | Refund processed in Stripe. Order marked as refunded. | ☐ | ☐ |
| 3 | Verify in Stripe sandbox | Refund appears on the original charge. | ☐ | ☐ |
| 4 | Try to refund an order that has no payment | Refund button not visible (or disabled). No error. | ☐ | ☐ |

T8.4: Client Billing History & Invoices

Verify clients can view their payment history and download invoices.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | As a client with payments, navigate to billing/payment history | Payment history page loads with all transactions. | ☐ | ☐ |
| 2 | Check that subscription charges appear | Monthly subscription payments listed with dates and amounts. | ☐ | ☐ |
| 3 | Check that per-request charges appear | On-demand order charges listed with order reference. | ☐ | ☐ |
| 4 | Click to view/download an invoice | Stripe-generated invoice opens or downloads. LLV branding present. | ☐ | ☐ |
| 5 | Filter by date range | Transactions filtered correctly. | ☐ | ☐ |

# Section 9: Notifications & Communication

Test both email and in-app notifications across all user roles. Verify that the right people get notified at the right time.

T9.1: In-App Notifications — Client

Verify the client notification center works correctly.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | As a client, check the notification bell in the nav | Bell icon visible. Unread count badge shows if notifications exist. | ☐ | ☐ |
| 2 | Click the bell | Dropdown panel shows recent notifications. | ☐ | ☐ |
| 3 | Click a notification | Marked as read. Navigates to the relevant page (e.g., order detail). | ☐ | ☐ |
| 4 | Navigate to /client/notifications | Full notification list loads with all history. | ☐ | ☐ |
| 5 | Click ‘Mark all as read’ | All notifications marked read. Unread count resets to zero. | ☐ | ☐ |
| 6 | Trigger a new notification (e.g., admin changes an order status) | New notification appears. Bell count increments. No page refresh needed if real-time. | ☐ | ☐ |

T9.2: Email Notifications

Verify email notifications are sent via Resend for key events.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Check Resend dashboard or dev email inbox for sent emails | Emails visible in the Resend logs or dev inbox. | ☐ | ☐ |
| 2 | Find an order confirmation email | Email has LLV branding (Obsidian & Ivory). Contains order details. | ☐ | ☐ |
| 3 | Find an order status change email | Email shows new status, order reference, and link back to app. | ☐ | ☐ |
| 4 | Find a payment receipt email | Email shows amount, date, and invoice link. | ☐ | ☐ |
| 5 | Check that email unsubscribe works (if implemented) | Unsubscribe link present. Clicking it updates preferences. | ☐ | ☐ |

Note: In development, emails may be captured by a dev inbox (if B4-01 implemented dev_email_inbox) rather than actually sent. Check whichever mechanism is configured.

T9.3: Admin Notification Triggers & Broadcasts

Verify admin can configure notifications and send custom messages.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to admin notification settings | Configuration page shows which events trigger email vs in-app. | ☐ | ☐ |
| 2 | Toggle an event from email+in-app to in-app only | Setting saves. Next occurrence of that event should only create in-app notification. | ☐ | ☐ |
| 3 | Send a custom message to a specific client | Message delivered as in-app notification and/or email based on settings. | ☐ | ☐ |
| 4 | Send a broadcast to all clients (e.g., seasonal reminder) | All clients receive the message. | ☐ | ☐ |

T9.4: Seasonal Rotation Reminders

Verify automated seasonal reminders are scheduled and delivered.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Check that Inngest scheduled jobs exist for seasonal reminders | Reminder jobs configured for 30/14/7 day intervals before transition dates. | ☐ | ☐ |
| 2 | Manually trigger a reminder (via Inngest dashboard or admin) | Reminder sent to clients with personalized content (item count, destination). | ☐ | ☐ |
| 3 | Verify the reminder includes correct client-specific details | Email or notification references the client’s actual items and addresses. | ☐ | ☐ |

# Section 10: Reporting, Analytics & Audit Trail

Test the admin’s operational visibility tools — dashboards, reports, CSV exports, and the audit trail that logs all administrative actions.

T10.1: Admin Reporting Dashboard

Verify the reporting dashboard shows accurate business metrics.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to admin reporting/analytics page | Dashboard loads with data tiles and charts. | ☐ | ☐ |
| 2 | Check ‘Active clients by tier’ | Counts match actual client distribution in the database. | ☐ | ☐ |
| 3 | Check ‘Revenue’ (MRR + per-request) | MRR matches sum of active subscriptions. Per-request matches invoiced amounts. | ☐ | ☐ |
| 4 | Check ‘Orders in pipeline’ | Count matches orders in non-terminal statuses. | ☐ | ☐ |
| 5 | Check ‘Average fulfillment time’ | Calculated from order history. Reasonable number shown. | ☐ | ☐ |
| 6 | Check ‘Provider performance’ | Shows metrics per provider. No errors for providers with zero orders. | ☐ | ☐ |
| 7 | Export a report to CSV | CSV downloads with correct data. Opens in Excel/Sheets without issues. | ☐ | ☐ |

T10.2: Audit Trail

Verify all admin actions are logged and searchable.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Navigate to admin audit trail page | Audit log loads with chronological entries. | ☐ | ☐ |
| 2 | Find a status change entry from T6.2 | Entry shows: action type, order ID, old status, new status, admin user, timestamp. | ☐ | ☐ |
| 3 | Find a provider assignment entry | Entry shows: which provider was assigned to which order. | ☐ | ☐ |
| 4 | Find a pricing change entry from T2.1 | Entry shows: which price changed, old value, new value. | ☐ | ☐ |
| 5 | Search the audit trail by action type | Filter returns only matching entries. | ☐ | ☐ |
| 6 | Search by date range | Results scoped to the selected dates. | ☐ | ☐ |

# Section 11: Client Settings & Preferences

T11.1: Client Settings Page

Verify clients can manage their account preferences.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | As a client, navigate to settings/preferences | Settings page loads with current preferences. | ☐ | ☐ |
| 2 | Update payment method (change card) | Stripe Elements form loads. New card saved via SetupIntent. Old card replaced. | ☐ | ☐ |
| 3 | Toggle notification preferences (email on/off per type) | Each toggle saves. Changes respected on next notification. | ☐ | ☐ |
| 4 | Change default delivery address | Selection updates. New orders default to the selected address. | ☐ | ☐ |
| 5 | Update communication preferences | Preferences saved. | ☐ | ☐ |
| 6 | Verify profile information is editable | Name, phone, contact method can be updated. | ☐ | ☐ |

# Section 12: Return Flow

T12.1: Client-Initiated Return

Verify the return flow for delivered items.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Open a delivered order | Return/initiate return button visible. | ☐ | ☐ |
| 2 | Click to initiate return | Return flow starts. Client can add return notes. | ☐ | ☐ |
| 3 | Submit return request | Return order created. Status updates on original order. | ☐ | ☐ |
| 4 | As Admin, process the return: add return shipping info | Return tracking number added. Status updates. | ☐ | ☐ |
| 5 | As Admin, mark return as received | Items re-enter storage. Item location status updates to the correct storage location. | ☐ | ☐ |
| 6 | Verify item locations updated | Items that were ‘with client’ now show storage location. | ☐ | ☐ |

# Section 13: Cross-Cutting Concerns

Test aspects that affect the entire application — security, responsive design, error handling, and data integrity.

T13.1: Role-Based Access Control

Verify that users can only access pages and actions appropriate for their role.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | As a client, try to access /admin/orders | Redirected or shown access denied. Cannot see admin pages. | ☐ | ☐ |
| 2 | As a client, try to access /admin/settings/tiers | Redirected or access denied. | ☐ | ☐ |
| 3 | As a client, try to access /provider | Redirected or access denied. | ☐ | ☐ |
| 4 | As a provider, try to access /admin/orders | Redirected or access denied. | ☐ | ☐ |
| 5 | As a provider, try to access /client/wardrobe | Redirected or access denied. | ☐ | ☐ |
| 6 | As an unauthenticated user, try to access /client/dashboard | Redirected to login page. | ☐ | ☐ |

T13.2: Supabase Row-Level Security (RLS)

Verify that database RLS policies prevent cross-client data access.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | As client1, check wardrobe — should only see client1’s items | Only Margaret Hartwell’s items visible. No other client items. | ☐ | ☐ |
| 2 | As client2, check wardrobe — should only see client2’s items | Only Catherine Beaumont’s items. No crossover. | ☐ | ☐ |
| 3 | As client1, check orders — only client1’s orders | Only own orders visible. | ☐ | ☐ |
| 4 | As client1, check notifications — only own notifications | No notifications from other clients. | ☐ | ☐ |
| 5 | Try to access another client’s order by directly entering the URL | Access denied or 404. Cannot view other client data by guessing IDs. | ☐ | ☐ |

T13.3: Responsive Design

Verify the app works on mobile screen sizes (many affluent clients will use phones/tablets).

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Open browser dev tools, toggle mobile responsive view (375px width) | App renders without horizontal scrolling. | ☐ | ☐ |
| 2 | Check client dashboard on mobile | Cards stack vertically. All content readable. CTAs tappable. | ☐ | ☐ |
| 3 | Check wardrobe catalog on mobile | Grid adapts to single or double column. Filters accessible. | ☐ | ☐ |
| 4 | Check order detail on mobile | Timeline readable. Status and details visible without overflow. | ☐ | ☐ |
| 5 | Test onboarding flow on mobile | All 6 steps navigable. Stripe Elements form usable on mobile. | ☐ | ☐ |
| 6 | Check admin dashboard on tablet (768px) | Layout adapts appropriately. Tables readable. | ☐ | ☐ |

T13.4: Error Handling & Edge Cases

Verify the app handles errors gracefully.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Submit a form with missing required fields | Validation errors shown inline. Form does not submit. | ☐ | ☐ |
| 2 | Disconnect from internet briefly, then try an action | Error toast or message shown. No white screen of death. | ☐ | ☐ |
| 3 | Try to request an item that is currently in transit | Item not requestable. Clear explanation shown. | ☐ | ☐ |
| 4 | Try to dispatch an order to a deactivated provider | Provider not available for selection (or error if attempted directly). | ☐ | ☐ |
| 5 | Enter an invalid Stripe test card (4000 0000 0000 0002 — declined) | Decline message shown. User can retry with valid card. | ☐ | ☐ |
| 6 | Try to create an order with zero items | Validation prevents submission. Message explains minimum. | ☐ | ☐ |

T13.5: Design System Consistency

Verify the luxury aesthetic is applied consistently across all pages.

| # | Action | Expected Result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Browse through all client pages | Obsidian & Ivory palette consistent. Cormorant headings, Inter body text. | ☐ | ☐ |
| 2 | Browse through all admin pages | Admin pages follow the same design system. Professional and clean. | ☐ | ☐ |
| 3 | Check that buttons, cards, forms use Shadcn/UI components consistently | No raw HTML inputs. Consistent component usage. | ☐ | ☐ |
| 4 | Verify no ‘default’ or unstyled pages | Every page has the LLV design treatment applied. | ☐ | ☐ |

# Bug Log

Record any test failures here. Include the scenario ID, a description of what happened vs. what was expected, and the severity (Critical = blocks launch, High = must fix before launch, Medium = should fix, Low = nice to fix).

| Test ID | Severity | Description | Expected vs Actual | Status |
| --- | --- | --- | --- | --- |

Test Completion Sign-Off

|  | Date | Signature |
| --- | --- | --- |
| All Critical tests passed |  |  |
| All High tests passed |  |  |
| Platform approved for founding member launch |  |  |